Project Proposal Template

# Project: HR Analytics & Employee Attrition Prediction

Objective: Analyze IBM HR dataset to identify key drivers behind employee turnover, predict high-risk attrition cases using Machine Learning, and deliver actionable HR data insights via an interactive Power BI dashboard for executive decision-making.

Description: Employee attrition severely impacts organizational stability and cost. This project performs Exploratory Data Analysis, statistical correlation, and predictive classification modeling on 1,470 employee records across 35 workforce attributes (e.g., Monthly Income, OverTime, Job Satisfaction, Years At Company). The system provides HR leaders with automated risk scores and workforce retention strategies

Tools & Design: Python and power BI

Technologies to Use: Github

Team Members & Responsibilities:

- Amin Mahmoud Data Cleaning, HR Metric Mapping, Exploratory Data Analysis, SOP Alignment.

- Alaa Ghonaim Data Preprocessing, Feature Engineering, Machine Learning Model Training & Evaluation.

- Ahmed Salah Power BI Dashboard Architecture, Interactive Visualizations, Metric Calculations.

- Yara Aboelsoud System Analysis, Requirements Gathering, GitHub Repository Management, Testing.

# Week 1: [Tasks Description With Team Member Responsibility]

- Define project scope, setup GitHub Repository, clean raw IBM dataset, map HR business metrics, and write stakeholder requirements.

Deliverables:

- Approved Proposal Template (.docx), Initial Data Cleaning Script, Stakeholder Analysis Document

# Week 2: [Tasks Description With Team Member Responsibility]

- Perform statistical correlation, visualize key attrition drivers (OverTime, Income, Satisfaction), and complete System Analysis & Design docs

Deliverables:

- System Requirements & Use Case Diagrams

# Week 3: [Tasks Description With Team Member Responsibility]

- Train predictive ML classification models (Random Forest / Logistic Regression), evaluate metrics (Accuracy, F1-Score), build Power BI dashboard.

Deliverables:

- Interactive Power BI Report

# Week 4: [Tasks Description With Team Member Responsibility]

- Validate model predictions, test dashboard responsiveness, finalize GitHub README.md documentation, and prepare final PPT deck.

Deliverables:

- Final Documentation Package, Project Presentation Deck (PPTX), GitHub Repository Release